# COMPLETE PRODUCT BACKLOG

## Campus Connect - Campus Management System

Version 1.0 | June 16, 2026 | 3 Phases | 12 Weeks

# TABLE OF CONTENTS

Phase 1: MVP (Weeks 1-4)

Sprint 1: Framework & Authentication

Sprint 2: Student & Attendance Management

Sprint 3: Event Management & CI/CD

Sprint 4: Testing & Optimization

Phase 2: Enhancement (Weeks 5-7)

Phase 3: Dashboard & Scale (Weeks 8-12)

Backlog by Category

Jira Format Guide

# PHASE 1: MVP - CORE APPLICATION (4 Weeks)

Focus: Build foundation with authentication, student management, attendance, events, and parallel test automation framework.

## SPRINT 1: Framework & Authentication (Week 1)

Total Story Points: 50 | Stories: 9 | Duration: 1 Week

CAMPUS-1.1.1: Setup Spring Boot Backend Project

| Type | Story |
| --- | --- |
| Story Points | 3 |
| Priority | P0 |
| Sprint | Sprint 1 |
| Acceptance Criteria | All tasks completed & tested |
| Definition of Done | Code reviewed, tested, merged to main |

Tasks:

Initialize Spring Boot 3.2 project with Maven

Configure PostgreSQL 14+ connection

Setup project structure (config, entity, repository, service, controller)

Add essential dependencies (Spring Web, Spring Data JPA, Spring Security)

Create application.properties with DB config

CAMPUS-1.1.2: Setup React Frontend Project

| Type | Story |
| --- | --- |
| Story Points | 3 |
| Priority | P0 |
| Sprint | Sprint 1 |
| Acceptance Criteria | All tasks completed & tested |
| Definition of Done | Code reviewed, tested, merged to main |

Tasks:

Create React app with Vite

Setup folder structure (components, pages, services, utils, assets)

Install and configure Axios for API calls

Setup React Router for navigation

Configure environment variables for API endpoint

CAMPUS-1.1.3: Setup Test Automation Framework

| Type | Story |
| --- | --- |
| Story Points | 5 |
| Priority | P0 |
| Sprint | Sprint 1 |
| Acceptance Criteria | All tasks completed & tested |
| Definition of Done | Code reviewed, tested, merged to main |

Tasks:

Create Maven project for automation

Add dependencies: Selenium, Rest Assured, Cucumber, TestNG, Extent Reports

Setup POM structure (pages, drivers, utils, config)

Create ConfigReader utility

Create WebDriver Factory with thread safety

Setup Cucumber step definitions base class

Create test data folder structure

CAMPUS-1.1.4: Implement JWT Authentication API

| Type | Story |
| --- | --- |
| Story Points | 8 |
| Priority | P0 |
| Sprint | Sprint 1 |
| Acceptance Criteria | All tasks completed & tested |
| Definition of Done | Code reviewed, tested, merged to main |

Tasks:

Create User entity (JPA with password hashing)

Create UserRepository (JPA)

Implement UserService with CRUD + authentication

Create AuthController (/api/v1/auth/register, /api/v1/auth/login)

Implement JWT token generation (24-hour expiry)

Configure Spring Security with JWT filter

Add password validation (8 chars, special chars required)

Add email uniqueness validation

CAMPUS-1.1.5: Implement Forgot Password API

| Type | Story |
| --- | --- |
| Story Points | 5 |
| Priority | P0 |
| Sprint | Sprint 1 |
| Acceptance Criteria | All tasks completed & tested |
| Definition of Done | Code reviewed, tested, merged to main |

Tasks:

Create PasswordReset entity with token and expiry

Implement password reset token generation (30-min expiry)

Create reset endpoint: /api/v1/auth/forgot-password

Implement validate-token endpoint

Implement update-password endpoint

Add email notification service integration (placeholder)

CAMPUS-1.1.6: Implement Login UI

| Type | Story |
| --- | --- |
| Story Points | 5 |
| Priority | P0 |
| Sprint | Sprint 1 |
| Acceptance Criteria | All tasks completed & tested |
| Definition of Done | Code reviewed, tested, merged to main |

Tasks:

Create LoginPage component with email/password form

Add form validation (email format, password required)

Create API service for login call

Store JWT token in localStorage

Add error handling and display

Redirect to dashboard on success

Add "Forgot Password" and "Register" links

CAMPUS-1.1.7: Implement Registration UI

| Type | Story |
| --- | --- |
| Story Points | 5 |
| Priority | P0 |
| Sprint | Sprint 1 |
| Acceptance Criteria | All tasks completed & tested |
| Definition of Done | Code reviewed, tested, merged to main |

Tasks:

Create RegisterPage component

Add fields: Email, Full Name, Password, Confirm Password

Add form validation (all fields required, password strength)

Create API service for registration

Show success message and redirect to login

Add error handling (duplicate email, weak password)

Add "Back to Login" link

CAMPUS-1.1.8: Automate Authentication APIs

| Type | Story |
| --- | --- |
| Story Points | 8 |
| Priority | P0 |
| Sprint | Sprint 1 |
| Acceptance Criteria | All tasks completed & tested |
| Definition of Done | Code reviewed, tested, merged to main |

Tasks:

Write Cucumber scenarios: Successful login, Invalid credentials, Successful registration, Duplicate email, Weak password

Implement Rest Assured step definitions

Add request/response payload handling

Add response schema validation

Create test data setup/teardown

Add assertion for JWT token generation

Generate Extent Reports for API tests

CAMPUS-1.1.9: Automate Login/Registration UI Tests

| Type | Story |
| --- | --- |
| Story Points | 8 |
| Priority | P0 |
| Sprint | Sprint 1 |
| Acceptance Criteria | All tasks completed & tested |
| Definition of Done | Code reviewed, tested, merged to main |

Tasks:

Create LoginPage POM (locators, methods)

Create RegisterPage POM (locators, methods)

Write UI scenarios: Login flow, Registration flow, Navigation

Implement Selenium step definitions

Add explicit waits and retry logic

Add screenshot on failure

Generate Extent Reports for UI tests

## SPRINT 2: Student & Attendance Management (Week 2)

Total Story Points: 58 | Stories: 6 | Duration: 1 Week

CAMPUS-1.2.1: Create Student Management APIs (CRUD)

| Story Points | 8 |
| --- | --- |
| Priority | P0 |
| Sprint | Sprint 2 |
| Status | Not Started |

Tasks/Scenarios:

Create Student entity (JPA)

Create StudentRepository with custom queries

Create StudentService with CRUD operations

Create StudentController endpoints:

POST /api/v1/students (create student)

GET /api/v1/students (list with pagination)

GET /api/v1/students/{id} (get by id)

PUT /api/v1/students/{id} (update student)

DELETE /api/v1/students/{id} (delete student)

Add validation for roll number uniqueness

Add input validation (email, phone format)

CAMPUS-1.2.2: Create Attendance Management APIs

| Story Points | 8 |
| --- | --- |
| Priority | P0 |
| Sprint | Sprint 2 |
| Status | Not Started |

Tasks/Scenarios:

Create Attendance entity (JPA)

Create AttendanceRepository with custom queries

Create AttendanceService with business logic

Create AttendanceController endpoints:

POST /api/v1/attendance/mark (mark attendance)

GET /api/v1/attendance/student/{id} (get student attendance)

GET /api/v1/attendance/stats/{id} (attendance percentage)

Implement attendance percentage calculation

Add business rules (cannot mark past 7 days)

Add timestamp tracking

CAMPUS-1.2.3: Create Student Management UI

| Story Points | 8 |
| --- | --- |
| Priority | P0 |
| Sprint | Sprint 2 |
| Status | Not Started |

Tasks/Scenarios:

Create StudentManagementPage component

Create student list table with pagination

Create Add/Edit Student modal form

Implement form validation

Add filter: Department, Semester, Status

Add search by: Name, Roll Number, Email

Add Delete confirmation dialog

Implement API integration (create, update, delete)

CAMPUS-1.2.4: Create Attendance UI

| Story Points | 8 |
| --- | --- |
| Priority | P0 |
| Sprint | Sprint 2 |
| Status | Not Started |

Tasks/Scenarios:

Create AttendancePage component

Create mark attendance form (course select, date picker)

Create student list with present/absent checkbox

Create attendance report view with filters

Display attendance percentage (green > 75%, red < 75%)

Add export to CSV functionality

Implement API integration

CAMPUS-1.2.5: Automate Student Management (API + UI)

| Story Points | 13 |
| --- | --- |
| Priority | P0 |
| Sprint | Sprint 2 |
| Status | Not Started |

Tasks/Scenarios:

API Tests:

Scenario: Create student successfully

Scenario: Update student info

Scenario: Get student by ID

Scenario: List students with pagination

Scenario: Delete student

Scenario: Duplicate roll number validation

UI Tests:

Scenario: Add new student

Scenario: Edit student info

Scenario: Delete student

Scenario: Search student

Scenario: Filter by department

DB Assertions: Verify data in database

CAMPUS-1.2.6: Automate Attendance (API + UI)

| Story Points | 13 |
| --- | --- |
| Priority | P0 |
| Sprint | Sprint 2 |
| Status | Not Started |

Tasks/Scenarios:

API Tests:

Scenario: Mark attendance successfully

Scenario: Cannot mark past 7 days

Scenario: Get student attendance

Scenario: Calculate attendance percentage

Scenario: Update attendance record

UI Tests:

Scenario: Mark attendance for class

Scenario: View attendance report

Scenario: Filter by date range

Scenario: Export attendance to CSV

DB Assertions: Verify attendance records

## SPRINT 3: Event Management & CI/CD Setup (Week 3)

Total Story Points: 52 | Stories: 6 | Duration: 1 Week

CAMPUS-1.3.1: Create Event Management APIs

| Story Points | 8 |
| --- | --- |
| Priority | P0 |
| Sprint | Sprint 3 |
| Status | Not Started |

Tasks/Scenarios:

Create Event entity (JPA)

Create EventRegistration entity (many-to-many)

Create EventRepository and EventRegistrationRepository

Create EventService with CRUD + registration logic

Create EventController endpoints:

POST /api/v1/events (create event)

GET /api/v1/events (list with filters)

GET /api/v1/events/{id} (get event details)

PUT /api/v1/events/{id} (update event)

DELETE /api/v1/events/{id} (delete event)

POST /api/v1/events/{id}/register (register for event)

Implement event capacity validation

Prevent duplicate registration

CAMPUS-1.3.2: Create Event Management UI

| Story Points | 8 |
| --- | --- |
| Priority | P0 |
| Sprint | Sprint 3 |
| Status | Not Started |

Tasks/Scenarios:

Create EventManagementPage component

Create Create/Edit Event form modal

Create event list with filters (Category, Date Range, Status)

Create event detail view with registration button

Display event capacity and registration count

Show "Registration Closed" when full

Add event cancellation with confirmation

Implement API integration

CAMPUS-1.3.3: Setup Docker & Docker Compose

| Story Points | 5 |
| --- | --- |
| Priority | P0 |
| Sprint | Sprint 3 |
| Status | Not Started |

Tasks/Scenarios:

Create Dockerfile for Spring Boot backend

Multi-stage build for optimization

Set working directory and copy jar

Create Dockerfile for React frontend

Build stage with npm install

Production stage with nginx

Create docker-compose.yml with:

Spring Boot service (port 8080)

React frontend service (port 3000)

PostgreSQL service (port 5432)

Test local development environment

CAMPUS-1.3.4: Setup Jenkins CI/CD Pipeline

| Story Points | 13 |
| --- | --- |
| Priority | P0 |
| Sprint | Sprint 3 |
| Status | Not Started |

Tasks/Scenarios:

Create Jenkinsfile with declarative pipeline

Configure Git webhook trigger

Add pipeline stages:

Checkout: Clone from GitHub

Build: Maven clean install

Code Quality: SonarQube analysis

Test: Run API + UI tests

Docker: Build and push image

Deploy: Deploy to test environment

Reports: Publish test reports

Configure Extent Reports archiving

Add email notifications on failure

CAMPUS-1.3.5: Setup Extent Reports Integration

| Story Points | 5 |
| --- | --- |
| Priority | P1 |
| Sprint | Sprint 3 |
| Status | Not Started |

Tasks/Scenarios:

Add Extent Reports dependency to pom.xml

Create ExtentReportListener class

Implement TestNG listeners (onStart, onFinish, onTestSuccess, onTestFailure)

Configure report path and name

Add screenshot capture on failure

Include test duration and status

Configure Jenkins to publish reports

CAMPUS-1.3.6: Automate Event Management (API + UI)

| Story Points | 13 |
| --- | --- |
| Priority | P0 |
| Sprint | Sprint 3 |
| Status | Not Started |

Tasks/Scenarios:

API Tests:

Scenario: Create event successfully

Scenario: List events with pagination

Scenario: Register for event

Scenario: Cannot register twice

Scenario: Event full capacity handling

Scenario: Delete event

UI Tests:

Scenario: Create event

Scenario: Register for event

Scenario: View event list

Scenario: Filter events by category

Scenario: See registration closed when full

DB Assertions: Verify event records

## SPRINT 4: Testing, Optimization & Polish (Week 4)

Total Story Points: 40+ | Duration: 1 Week

Key Activities:

CAMPUS-1.4.1: Execute Full Regression Test Suite (8 pts)

Run all UI + API tests

Verify all modules working together

Generate comprehensive Extent Reports

CAMPUS-1.4.2: Performance & Load Testing (5 pts)

Test with 500 concurrent users

Verify API response times < 500ms

Database query optimization

CAMPUS-1.4.3: Security Hardening (5 pts)

OWASP dependency check

SQL injection prevention review

Cross-site scripting (XSS) protection

CORS configuration review

CAMPUS-1.4.4: Cross-Browser & Mobile Testing (5 pts)

Chrome, Firefox, Safari testing

Mobile responsiveness verification

Tablet view testing

CAMPUS-1.4.5: Bug Fixing & Code Review (8 pts)

Fix QA identified issues

Code review and refactoring

Documentation updates

CAMPUS-1.4.6: Production Readiness (5 pts)

API documentation (Swagger/OpenAPI)

Deployment guide creation

README updates

GitHub repository cleanup

Phase 1 Deliverables:

Fully functional Campus Connect MVP

All 4 core modules (Auth, Student, Attendance, Events)

Complete test automation framework (Selenium, Rest Assured, Cucumber)

Extent Reports integrated and working

Jenkins CI/CD pipeline fully functional

Docker containers for all services

GitHub repository with clean commit history

Test reports with > 95% pass rate

API documentation

Deployment & README documentation

# PHASE 2: ENHANCEMENT FEATURES (3 Weeks - Weeks 5-7)

CAMPUS-2.1: File Upload Module - Profile Pictures

Story Points: 8 | Priority: P1 | Phase: 2

CAMPUS-2.2: File Upload Module - Documents

Story Points: 8 | Priority: P1 | Phase: 2

CAMPUS-2.3: Email Notifications System

Story Points: 8 | Priority: P1 | Phase: 2

CAMPUS-2.4: Advanced Reporting & Analytics

Story Points: 13 | Priority: P1 | Phase: 2

CAMPUS-2.5: Selenium Grid Setup for Parallel Testing

Story Points: 8 | Priority: P1 | Phase: 2

CAMPUS-2.6: Allure Reports Integration

Story Points: 5 | Priority: P1 | Phase: 2

CAMPUS-2.7: Performance Profiling & Optimization

Story Points: 8 | Priority: P1 | Phase: 2

# PHASE 3: DASHBOARD & SCALING (5 Weeks - Weeks 8-12)

CAMPUS-3.1: Admin Dashboard UI - KPI Cards & Charts

Story Points: 13 | Priority: P1 | Phase: 3

CAMPUS-3.2: User Analytics & Reporting APIs

Story Points: 13 | Priority: P1 | Phase: 3

CAMPUS-3.3: System Audit Logs

Story Points: 8 | Priority: P1 | Phase: 3

CAMPUS-3.4: Parallel Test Execution with ThreadLocal

Story Points: 8 | Priority: P1 | Phase: 3

CAMPUS-3.5: SonarQube Integration for Code Quality

Story Points: 5 | Priority: P1 | Phase: 3

CAMPUS-3.6: OWASP Dependency Checks in Pipeline

Story Points: 5 | Priority: P1 | Phase: 3

CAMPUS-3.7: GitHub Actions CI/CD Alternative

Story Points: 8 | Priority: P1 | Phase: 3

CAMPUS-3.8: Contract Testing Implementation

Story Points: 8 | Priority: P1 | Phase: 3

CAMPUS-3.9: Kafka Event Validation (Optional)

Story Points: 5 | Priority: P1 | Phase: 3

CAMPUS-3.10: Production Deployment & Scaling

Story Points: 13 | Priority: P1 | Phase: 3

# COMPLETE BACKLOG BY CATEGORY

AUTHENTICATION & AUTHORIZATION

CAMPUS-1.1.4: Implement JWT Authentication API (8 pts)

CAMPUS-1.1.5: Implement Forgot Password API (5 pts)

CAMPUS-1.1.6: Implement Login UI (5 pts)

CAMPUS-1.1.7: Implement Registration UI (5 pts)

CAMPUS-1.1.8: Automate Authentication APIs (8 pts)

CAMPUS-1.1.9: Automate Login/Registration UI (8 pts)

CAMPUS-3.11: Two-Factor Authentication (Phase 3)

CAMPUS-3.12: OAuth Integration with Google/GitHub (Phase 3)

STUDENT MANAGEMENT

CAMPUS-1.2.1: Create Student Management APIs (8 pts)

CAMPUS-1.2.3: Create Student Management UI (8 pts)

CAMPUS-1.2.5: Automate Student Management (13 pts)

CAMPUS-2.8: Bulk Student Import from CSV (5 pts)

CAMPUS-2.9: Student Profile Completion Status (5 pts)

CAMPUS-3.2: Student Analytics Dashboard (13 pts)

CAMPUS-3.13: Student Export (Excel/PDF) (5 pts)

ATTENDANCE MANAGEMENT

CAMPUS-1.2.2: Create Attendance Management APIs (8 pts)

CAMPUS-1.2.4: Create Attendance UI (8 pts)

CAMPUS-1.2.6: Automate Attendance (13 pts)

CAMPUS-2.10: Bulk Attendance Mark from CSV (5 pts)

CAMPUS-2.11: Attendance Export (Excel) (3 pts)

CAMPUS-3.2: Attendance Statistics by Department (5 pts)

CAMPUS-3.14: Attendance Alerts (Low attendance warning) (5 pts)

CAMPUS-3.15: Leave Approval Workflow (Phase 3, 8 pts)

EVENT MANAGEMENT

CAMPUS-1.3.1: Create Event Management APIs (8 pts)

CAMPUS-1.3.2: Create Event Management UI (8 pts)

CAMPUS-1.3.6: Automate Event Management (13 pts)

CAMPUS-2.12: Event Cancellation Notifications (3 pts)

CAMPUS-3.16: Event Analytics (5 pts)

CAMPUS-3.17: Event Recommendations (Phase 3, 8 pts)

FILE MANAGEMENT (Phase 2)

CAMPUS-2.1: File Upload - Profile Pictures (8 pts)

CAMPUS-2.2: File Upload - Documents (8 pts)

CAMPUS-2.13: File Validation (Type, Size) (3 pts)

CAMPUS-2.14: S3 Storage Integration (5 pts)

NOTIFICATIONS (Phase 2)

CAMPUS-2.3: Email Notifications System (8 pts)

CAMPUS-2.15: In-App Notifications (Phase 2, 5 pts)

CAMPUS-3.18: Push Notifications (Phase 3, 8 pts)

CAMPUS-3.19: Notification Preferences (Phase 3, 3 pts)

ADMIN DASHBOARD & ANALYTICS (Phase 3)

CAMPUS-3.1: Admin Dashboard UI (13 pts)

CAMPUS-3.2: User Analytics & Reports (13 pts)

CAMPUS-3.3: System Audit Logs (8 pts)

CAMPUS-3.20: Email Template Configuration (3 pts)

CAMPUS-3.21: System Configuration Panel (5 pts)

AUTOMATION & TESTING

CAMPUS-1.1.3: Setup Test Automation Framework (5 pts)

CAMPUS-1.1.8: Automate Authentication APIs (8 pts)

CAMPUS-1.1.9: Automate Login/Registration UI (8 pts)

CAMPUS-1.2.5: Automate Student Management (13 pts)

CAMPUS-1.2.6: Automate Attendance (13 pts)

CAMPUS-1.3.6: Automate Event Management (13 pts)

CAMPUS-1.4.1: Full Regression Test Suite (8 pts)

CAMPUS-2.5: Selenium Grid for Parallel Testing (8 pts)

CAMPUS-2.6: Allure Reports Integration (5 pts)

CAMPUS-3.4: Parallel Test Execution (8 pts)

CAMPUS-3.8: Contract Testing (8 pts)

CI/CD & INFRASTRUCTURE

CAMPUS-1.1.1: Setup Spring Boot Backend (3 pts)

CAMPUS-1.1.2: Setup React Frontend (3 pts)

CAMPUS-1.3.3: Setup Docker & Docker Compose (5 pts)

CAMPUS-1.3.4: Setup Jenkins CI/CD Pipeline (13 pts)

CAMPUS-1.3.5: Setup Extent Reports (5 pts)

CAMPUS-3.5: SonarQube Integration (5 pts)

CAMPUS-3.6: OWASP Dependency Checks (5 pts)

CAMPUS-3.7: GitHub Actions Alternative (8 pts)

CAMPUS-3.10: Production Deployment (13 pts)

# JIRA FORMAT & TRACKING GUIDE

Standard Jira Issue Format:

Project: CAMPUS (Campus Connect)

Issue Type:
  • Story: New feature (typically 5-21 story points)
  • Task: Technical work (2-8 points)
  • Bug: Issue to fix (1-5 points)
  • Epic: Large feature spanning sprints

Issue Naming: [ISSUE-TYPE][PHASE].[SPRINT].[SEQUENCE]
  Example: CAMPUS-1.2.3 = Phase 1, Sprint 2, Story 3

Story Points: 1, 2, 3, 5, 8, 13, 21 (Fibonacci scale)
  1 = Very small (few hours)
  3 = Small (half day)
  5 = Medium (1 day)
  8 = Large (2-3 days)
  13 = Very large (3-5 days)
  21 = Epic (1+ week, should be broken down)

Priority Levels:
  P0 (Critical): Must have in sprint
  P1 (High): Should have in sprint
  P2 (Medium): Nice to have
  P3 (Low): Backlog

Status Workflow:
  Backlog → Sprint Planning → In Progress → Code Review → Testing → Done

Standard Fields:
  • Summary: Clear, actionable title
  • Description: User story format or technical details
  • Acceptance Criteria: Clear definition of completion
  • Story Points: Estimated effort
  • Sprint: Which sprint this belongs to
  • Assignee: Who is working on it
  • Labels: automation, frontend, backend, database, ci-cd, etc.
  • Components: Module/feature area

Sample Jira Issues (Copy Template):

========================
ISSUE 1: CAMPUS-1.1.1
========================
Type: Story
Summary: Setup Spring Boot Backend Project
Sprint: Sprint 1
Story Points: 3
Priority: P0
Labels: backend, infrastructure
Assignee: [Developer Name]

Description:
  As a developer
  I want to initialize Spring Boot project structure
  So that I can start implementing backend APIs

Acceptance Criteria:
  ✓ Spring Boot 3.2 project created with Maven
  ✓ PostgreSQL connection configured
  ✓ Project structure established (config, entity, repository, service, controller)
  ✓ Dependencies added (Spring Web, Spring Data JPA, Spring Security)
  ✓ Application runs successfully on localhost:8080
  ✓ Code pushed to GitHub main branch

Definition of Done:
  • Code reviewed and approved
  • All tests passing (if applicable)
  • Merged to main branch
  • Documentation updated


========================
ISSUE 2: CAMPUS-1.1.8
========================
Type: Story
Summary: Automate Authentication APIs
Sprint: Sprint 1
Story Points: 8
Priority: P0
Labels: automation, testing, api, bdd
Assignee: [QA Name]

Description:
  As a QA automation engineer
  I want to write API tests for authentication endpoints
  So that we have automated coverage for auth flows

Acceptance Criteria:
  ✓ Cucumber scenarios written for login/register
  ✓ Rest Assured step definitions implemented
  ✓ Response schema validation working
  ✓ Test data setup/teardown working
  ✓ All tests passing (95%+ pass rate)
  ✓ Extent Reports generated
  ✓ Tests running in Jenkins pipeline

Definition of Done:
  • Tests reviewed and approved
  • Code merged to main
  • Extent reports archived in Jenkins
  • Documentation updated with test cases

# BACKLOG SUMMARY

| Phase | Duration | Total Story Points |
| --- | --- | --- |
| Phase 1 (Sprint 1-4) | 4 Weeks | 200 |
| Phase 2 (Sprint 5-7) | 3 Weeks | 70 |
| Phase 3 (Sprint 8-12) | 5 Weeks | 120 |
| TOTAL | 12 Weeks | 390 |

Key Metrics:

Total Issues: 50+

Total Story Points: 390

Average Velocity: 65 points/week

Average Issue Size: 8 story points

P0 (Critical): 30 stories

P1 (High): 15 stories

P2 (Medium): 5 stories

Automation Coverage: 60%+ of stories