# Sprint Planning & Backlog Document

## Campus Connect - Campus Management System

| Document Version | 1.0 |
| --- | --- |
| Date | June 16, 2026 |
| Project | Campus Connect |
| Planning Horizon | 3 Phases / 12 Weeks |
| Team Size | (Developer + QA) |

# 1. Project Timeline Overview

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 1: MVP (Auth, Student, Attendance, Events) | 4 Weeks | Core modules, Framework, Automation |
| Phase 2: Enhancement (File Upload, Notifications) | 3 Weeks | Advanced features, Extended tests |
| Phase 3: Dashboard & Scale (Admin, Analytics, Reports) | 5 Weeks | Dashboard, CI/CD, Performance optimization |

# 2. PHASE 1: MVP (Weeks 1-4)

## Phase 1 Overview

Phase 1 focuses on building the core application framework, implementing authentication, student management, attendance tracking, and event management, along with parallel automation testing. The automation framework (POM, BDD, Rest Assured) is set up first for TDD approach.

## 2.1 SPRINT 1: Framework & Authentication (Week 1)

### Sprint Goals

Set up project structure (Frontend React, Backend Spring Boot)

Create automation framework skeleton (POM, BDD, Rest Assured)

Implement JWT authentication (Backend API)

Implement Login/Register UI (Frontend)

Write and execute authentication tests (UI + API)

### User Stories & Tasks

US-1.1.1: Setup Spring Boot Backend Project

Create Spring Boot 3.2 project with dependencies

Configure PostgreSQL connection

Setup project structure (config, entity, repository, service, controller)

Story Points: 3 | Priority: P0 (Critical)

US-1.1.2: Setup React Frontend Project

Create React app with Webpack/Vite

Setup folder structure (components, pages, services, utils)

Configure Axios for API calls

Setup routing (React Router)

Story Points: 3 | Priority: P0 (Critical)

US-1.1.3: Setup Automation Framework

Create Maven project with Selenium, RestAssured, Cucumber, TestNG dependencies

Setup POM (Page Object Model) structure

Create Config reader, Driver Factory, Logger utilities

Setup Cucumber feature files structure

Create base test class with hooks

Story Points: 5 | Priority: P0 (Critical)

US-1.1.4: Implement JWT Authentication API

Create User entity and JPA repository

Implement UserService with CRUD operations

Configure JWT token generation and validation

Create AuthController (/api/v1/auth/login, /api/v1/auth/register)

Configure Spring Security with JWT filter

Story Points: 8 | Priority: P0 (Critical)

US-1.1.5: Implement Login UI

Create LoginPage component with email/password input

Implement form validation

Create API service for login call

Store JWT token in localStorage

Redirect to dashboard on successful login

Story Points: 5 | Priority: P0 (Critical)

US-1.1.6: Implement Registration UI

Create RegisterPage component with email, name, password fields

Implement form validation and password strength check

Create API service for registration call

Show success/error messages

Redirect to login on successful registration

Story Points: 5 | Priority: P0 (Critical)

US-1.1.7: Automate Authentication APIs (API Tests)

Create API specs for login and register endpoints

Write Cucumber scenarios for: Successful login, Invalid credentials, Successful registration, Duplicate email

Implement step definitions with Rest Assured

Add response schema validation

Create test data management

Story Points: 8 | Priority: P0 (Critical)

US-1.1.8: Automate Login Flow (UI Tests)

Create LoginPage POM with locators and methods

Write Cucumber scenarios: Valid login, Invalid credentials, Forgot password link

Implement step definitions using Selenium

Add explicit waits and retry logic

Story Points: 8 | Priority: P0 (Critical)

US-1.1.9: Automate Registration Flow (UI Tests)

Create RegisterPage POM with locators and methods

Write Cucumber scenarios: Successful registration, Invalid email, Weak password

Implement step definitions using Selenium

Story Points: 5 | Priority: P0 (Critical)

### Sprint 1 Summary

| Total Story Points | 50 |
| --- | --- |
| Total User Stories | 9 |
| Priority: P0 | 9 stories |
| Expected Outcome | Auth module complete, Framework setup, All tests passing |

# 3. Complete Product Backlog by Category

AUTHENTICATION & AUTHORIZATION

User Registration with email verification

User Login with JWT token

Forgot Password functionality

Role-Based Access Control (RBAC)

Two-Factor Authentication (Phase 3)

OAuth Integration (Future)

STUDENT MANAGEMENT

Create Student Profile

Update Student Information

View Student Directory

Bulk Student Import (CSV)

Student Profile Completion Status

Student Dashboard

Student Export (Excel/PDF)

ATTENDANCE MANAGEMENT

Mark Attendance for Class

View Attendance Report

Attendance Statistics by Student

Bulk Attendance Mark (Import)

Attendance Export (Excel)

Attendance Alerts (Low attendance warning)

Attendance Leave Approval (Phase 2)

EVENT MANAGEMENT

Create Campus Event

Edit Event Details

Delete Event

Register for Event

View Event List with Filters

Unregister from Event

Event Capacity Management

Event Cancellation Notifications

AUTOMATION & TESTING

UI Test Suite (Selenium + POM)

API Test Suite (Rest Assured)

Integration Tests

Database Validation Tests

Extent Reports

Parallel Test Execution

Selenium Grid Setup (Phase 2)

CI/CD Pipeline (Jenkins)

GitHub Actions Integration (Phase 3)

# 4. Success Metrics & KPIs

On-time sprint completion: 100%

Test pass rate: > 95%

Code coverage: > 85%

Zero production critical bugs

Jenkins pipeline success rate: 100%

API response time: < 500ms (95th percentile)

System uptime: 99.5%

All documentation complete and updated

# 5. Deployment Environment

| Environment | Purpose | Deploy Trigger |
| --- | --- | --- |
| Development | Local development | Docker Compose |
| Testing | QA & integration tests | Jenkins pipeline |
| Production | Live application | Manual approval + Jenkins |